CMP6200/DIG6200

Individual Undergraduate Project (FYP)

Final Progress Review

[Reinforcement Learning to improve AI

behaviour and adaptability in a game

environment]

Student Name: Tamer Hussen

Student ID: S23130437

Course: Computer Games Technology

Supervisor: Jan Krasniewicz

Reporting Period: [12/12/25] to [27/2/26]

Contents

1.0 Progress to Date - Summary	3

2.0 Artefact Design and Development	3

2.1 Implementation and Current State	3

2.2 Analysis and Reflection	6

3.0 Updated Planning for Project Completion	6

3.2 Draft Outline of Final Report	7

3.3 Abbreviations	7

Figure 1: Training Arena – Top-Down view	3

Figure 2: Training Arena – First person view	4

Figure 3: Main Game Scene – Top-Down View	4

Figure 4: Training Console Output	5

Figure 5: Video of ML agents training – Click image for video(Ctrl + Click on image)	5

Figure 6: Original Gantt Chart - link	7

Figure 7: Revised Gantt Chart - link	7

# 1.0 Progress to Date - Summary

The project is in advanced prototyping and controlled training. Core systems, including Unity scene, ML-Agents integration, PPO training pipeline, sensory systems (vision, hearing, multipoint scent trail), and a debug UI, have been implemented. Multiple training runs, checkpoints that have been exported to ONNX, have been executed and logged; early-stage learning shows strong positive mean rewards but extended training exhibits instability and low-reward plateaus. The main findings are that sensor integrity and reward shaping critically determine the learning quality. Therefore, recent work prioritises robust sensory signals, normalised observations and comparative evaluations against a scripted baseline. This progress directly addresses the following objectives:

- Objective 2 : Train and evaluate RL agent.

- Objective 4: Capture and visualise learning behaviour.

- Objective 5: Compare RL to scripted baseline (behaviour tree).

# 2.0 Artefact Design and Development

## 2.1 Implementation and Current State

Key implemented components and purpose:

Yellow raycasts – show raycasts directions from enemy.

Orange raycasts – is the line of sight for the ML agent.

Green Trail – is a trail players leave temporarily, like a scent.

Wire Sphere – is the hearing range of the ML agent.

Environment and Assets: Simple arena scene, with obstacles, and solid and soft cover, used for incremental training complexity.

Green capsule is Player

Red capsule is ML agent.

Sphere – Temporary hiding spot.

Figure 1: Training Arena – Top-Down view

This is a temporary obstacle that helps with training the ML agent.

This is the ML agent searching for the player.

Debug UI – Used to show ML agent’s state, cumulative reward, distance and if player is in line of sight.

Figure 2: Training Arena – First person view

Stones – used as obstacles.

Foliage – some used as hiding spots.

Extended terrain area – space for player to explore and try to escape.

Central spawn arena – player and ML agent spawn area.

Figure 3: Main Game Scene – Top-Down View

- Predator Agent (RL): PPO agent with 35-dim normalised observation vector (distance, facing, raycasts, sound direction/volume, multi-point trail points), reward-shaping for approach, facing, LOS, and capture. ONNX exports produced at checkpoints.

Figure 4: Training Console Output

This image shows the max steps for the training is 2 million steps, shows mean reward progression across training and demonstrates successful ONNX model export.

- Prey / Player: Player prefab with two modes: manual player movement and PreyAI (sprint and crouch produce varying sound levels and trail emission).

Figure 5: Video of ML agents training – Click image for video(Ctrl + Click on image)

The video shows the trained ML agent in pursuit, including top-down and first person training visuals, alongside a live debug showing the reward progression, distance, ml agent state and LOS state.

- Sensory Systems:

  - Vision cone with multi-ray raycasts and object-type encoding.

  - Hearing via SoundEmitter (volume, last position).

  - Multi-point TrailMarker (non-static list of points, timed sampling).

- Tools and Training: Learning configs are stored in YAML files with tuned hyperparameters, bat scripts for training, external log storage; debug UI displays, cumulative reward, LOS, distances and agent states during training.

## 2.2 Analysis and Reflection

- What works: Early learning produces coherent tracking behaviours when sensory inputs are consistent, and reward magnitudes balanced. Debug UI and normalised observations accelerated debugging.

- What doesn’t: Extended training often collapses into a low-reward plateau (local minima). Root causes identified:

  - noisy/static sensory emissions (fixed),

  - over-aggressive punishments.

  - large batch/buffer settings.

- Implications: RL can produce adaptive hunting but is sensitive to observation quality and reward balance, so a fair comparison requires a stabilised training procedure and a scripted baseline (behaviour tree) for a quantitative comparison.

- Design revision example: Trail and sound systems were refactored from static/random updates to frame-tied emissions and timed multipoint sampling; this directly improved early-stage learning behaviour and allowed meaningful reward signals.

This revised understanding shifted the project focus from algorithm selection toward reward design and environment stability as primary determinants of performance.

# 3.0 Updated Planning for Project Completion

- Stabilise training – run 3 controlled full trainings with final YAML (adjusted batch/buffer, time-horizon, learning-rate schedules) and pick best checkpoint.

- Implement baseline – build a Behaviour Tree (scripted AI) for direct comparison.

- Pilot testing and logging – planning questionnaire, recruit around 10 testers, collect gameplay logs (capture time, detection distance, success rate).

- Data analysis and visuals – prepare training curves, success-rate tables, and comparative stats.

- Write final report – draft Results, Discussion, Conclusion, incorporate supervisor feedback.

Target: stabilised training, baseline implemented and pilot data collected by 20/3/26 to allow analysis and report writing.

Figure 6: Original Gantt Chart - link

Figure 7: Revised Gantt Chart - link

The project timeline was revised to extended training, add a behaviour tree baseline for comparison and conduct structured pilot testing, which adjusted the mid phase dates without affecting the final submission deadline.

## 3.2 Draft Outline of Final Report

- Abstract

- Introduction and Problem Statement

- Literature Review (RL in games; baseline)

- System Design and Architecture (agents, sensors, reward design)

- Implementation (Unity, ML-Agents, YAML)

- Experimental Method (training regime, baseline, pilot tests)

- Results (training curves, metrics, ONNX checkpoints)

- Comparative Analysis (RL vs Behaviour Tree)

- Discussion ( limitations, generalisability)

- Conclusion and Future Work

- Appendices (logs, YAML, code excerpts)

## 3.3 Abbreviations

- RL – Reinforcement Learning.

- PPO – Proximal Policy Optimisation.

- ML-Agents – Machine Learning Agents.

- ONNX – Open Neural Network Exchange.

- LOS – Line of Sight.

- YAML – Yet Another Markup Language.